NEXUS

City Infrastructure Dependency Mapping & Resilience Intelligence Platform

Product Requirements Document — Sprint Zero Edition

| Version | 1.0 — 6-Hour Implementation Sprint |
| --- | --- |
| Stack | React + FastAPI + MongoDB + D3.js + Anthropic API |
| Target Demo | City Planners & Emergency Responders |
| Sprint Duration | 6 hours (T+0:00 to T+6:00) |

# 1. Executive Summary

NEXUS is a single-page web application that maps, visualizes, and simulates dependencies across five urban infrastructure sectors: Power Grid, Water Supply, Transportation, Telecommunications, and Emergency Services. The platform enables planners and first responders to understand cascading failure risks, simulate disruption scenarios, and receive AI-generated insights — all in a real-time interactive dashboard.

This PRD defines exactly what must be built in a 6-hour sprint. Every section is scoped to what is achievable and demo-ready within that window. Stretch goals are clearly labeled and non-blocking.

# 2. System Architecture

## 2.1 High-Level Design

The application follows a three-tier architecture: a React frontend, a FastAPI backend, and a MongoDB database. The Anthropic Claude API is consumed server-side to avoid exposing API keys in the browser.

| Layer | Technology | Responsibility |
| --- | --- | --- |
| Frontend | React 18 + Vite + TailwindCSS + D3.js v7 | All UI views, D3 graph rendering, chart rendering |
| Backend | FastAPI (Python 3.11+) + Uvicorn | REST API, AI proxy, graph computation |
| Database | MongoDB 6 + Motor (async driver) | Node/edge storage, simulation logs, alert records |
| AI Layer | Anthropic Claude claude-sonnet-4-20250514 | Insight generation, analyst chat endpoint |
| Graphing | NetworkX (Python) | Centrality scoring, BFS cascade computation |

## 2.2 Directory Structure

Copilot must generate files exactly at these paths:

nexus/

├── backend/

│   ├── main.py                  # FastAPI app entry point

│   ├── models.py                # Pydantic schemas

│   ├── database.py              # Motor MongoDB client

│   ├── seed.py                  # Seed 47 nodes + 93 edges

│   ├── graph.py                 # NetworkX helpers

│   ├── routers/

│   │   ├── nodes.py             # /api/nodes CRUD

│   │   ├── edges.py             # /api/edges CRUD

│   │   ├── analysis.py          # /api/analysis/* endpoints

│   │   ├── simulation.py        # /api/simulate endpoint

│   │   └── ai.py                # /api/ai/chat endpoint

│   └── requirements.txt

├── frontend/

│   ├── src/

│   │   ├── main.jsx             # React entry

│   │   ├── App.jsx              # Tab router

│   │   ├── api.js               # Axios instance + all API calls

│   │   ├── views/

│   │   │   ├── DependencyMap.jsx

│   │   │   ├── CascadeAnalysis.jsx

│   │   │   ├── ScenarioSim.jsx

│   │   │   ├── AIInsights.jsx

│   │   │   └── Dashboard.jsx

│   │   ├── components/

│   │   │   ├── Header.jsx

│   │   │   ├── TabBar.jsx

│   │   │   ├── ForceGraph.jsx   # D3 force graph wrapper

│   │   │   ├── NodeDetailPanel.jsx

│   │   │   ├── AlertFeed.jsx

│   │   │   └── ChatWindow.jsx

│   │   └── styles/

│   │       └── global.css

│   ├── index.html

│   ├── vite.config.js

│   └── package.json

├── docker-compose.yml

└── .env.example

# 3. Data Model

## 3.1 Node Document (MongoDB collection: nodes)

Each infrastructure component is a node. The exact schema Copilot must use:

// MongoDB document shape — collection: 'nodes'

{

_id: ObjectId,

node_id: string,        // e.g. 'p1', 'w3', 't7'

name: string,           // Human-readable name

type: 'power' | 'water' | 'transport' | 'telecom' | 'emergency',

status: 'operational' | 'degraded' | 'critical' | 'offline',

criticality: number,    // 1–10 integer

uptime: number,         // 0–100 float (percentage)

lat: number,            // Geographic latitude (for map overlay)

lng: number,            // Geographic longitude

metadata: {

capacity: number,     // e.g. MW for power, L/s for water

zone: string,         // City zone identifier

operator: string,     // Operating agency name

last_inspection: string  // ISO date string

}

}

## 3.2 Edge Document (MongoDB collection: edges)

// MongoDB document shape — collection: 'edges'

{

_id: ObjectId,

edge_id: string,        // e.g. 'e_p2_w2'

source: string,         // node_id of source node

target: string,         // node_id of target node

type: 'direct' | 'indirect' | 'critical',

weight: number,         // 1–5 dependency strength

bidirectional: boolean  // true if dependency flows both ways

}

## 3.3 Pydantic Schemas (backend/models.py)

Copilot must generate these Pydantic v2 schemas:

class NodeBase(BaseModel):

node_id: str

name: str

type: Literal['power','water','transport','telecom','emergency']

status: Literal['operational','degraded','critical','offline'] = 'operational'

criticality: int = Field(ge=1, le=10)

uptime: float = Field(ge=0, le=100)

lat: float = 0.0

lng: float = 0.0

metadata: dict = {}

class EdgeBase(BaseModel):

edge_id: str

source: str

target: str

type: Literal['direct','indirect','critical'] = 'direct'

weight: int = Field(ge=1, le=5, default=3)

bidirectional: bool = False

class SimulationRequest(BaseModel):

scenario: Literal['power','water','transport','telecom','weather']

origin_node_id: str           # Node where failure starts

magnitude: float = Field(ge=0, le=1, default=0.7)  # Failure severity

resilience: float = Field(ge=0, le=1, default=0.6)

propagation_delay_ms: int = 500  # Used by frontend animation only

class SimulationResult(BaseModel):

affected_nodes: list[str]

cascade_depth: int

impact_by_sector: dict[str, float]  # sector -> % impact

recovery_hours: float

population_impact_pct: float

propagation_steps: list[list[str]]  # BFS layers for animation

class ChatRequest(BaseModel):

message: str

conversation_history: list[dict] = []  # [{role, content}]

# 4. Backend API Specification

## 4.1 Environment & Bootstrap

backend/requirements.txt must contain exactly:

fastapi==0.111.0

uvicorn[standard]==0.29.0

motor==3.4.0

pydantic==2.7.1

networkx==3.3

anthropic==0.25.1

python-dotenv==1.0.1

backend/main.py bootstrap pattern Copilot must follow:

from fastapi import FastAPI

from fastapi.middleware.cors import CORSMiddleware

from database import connect_db, disconnect_db

from routers import nodes, edges, analysis, simulation, ai

app = FastAPI(title='NEXUS API', version='1.0.0')

app.add_middleware(CORSMiddleware, allow_origins=['*'],

allow_methods=['*'], allow_headers=['*'])

app.add_event_handler('startup', connect_db)

app.add_event_handler('shutdown', disconnect_db)

app.include_router(nodes.router, prefix='/api')

app.include_router(edges.router, prefix='/api')

app.include_router(analysis.router, prefix='/api')

app.include_router(simulation.router, prefix='/api')

app.include_router(ai.router, prefix='/api')

## 4.2 API Endpoints

| Method | Path | Request Body | Response / Notes |
| --- | --- | --- | --- |
| GET | /api/nodes | — | List[NodeBase] — all 47 nodes |
| GET | /api/nodes/{node_id} | — | NodeBase — single node by node_id |
| PATCH | /api/nodes/{node_id} | Partial NodeBase | Updated NodeBase — update status/uptime |
| GET | /api/edges | — | List[EdgeBase] — all 93 edges |
| GET | /api/analysis/centrality | — | Dict[node_id, float] — betweenness centrality scores |
| GET | /api/analysis/critical-nodes | — | List[{node_id, score, rank}] — top 10 by centrality × criticality |
| GET | /api/analysis/impact-matrix | — | Dict[sector, Dict[sector, float]] — 5×5 cross-sector impact % |
| GET | /api/analysis/vulnerability | — | Dict[sector, float] — vulnerability score 0–100 |
| POST | /api/simulate | SimulationRequest | SimulationResult — BFS cascade from origin node |
| POST | /api/ai/chat | ChatRequest | StreamingResponse — text/event-stream SSE |
| GET | /api/alerts | — | List[Alert] — most recent 20 alerts from DB |
| GET | /api/health | — | {status: 'ok', node_count, edge_count} |

## 4.3 Cascade Simulation Algorithm (backend/graph.py)

Copilot must implement BFS-based cascade propagation. The exact algorithm:

import networkx as nx

def build_graph(nodes: list, edges: list) -> nx.DiGraph:

G = nx.DiGraph()

for n in nodes:

G.add_node(n['node_id'], **n)

for e in edges:

G.add_edge(e['source'], e['target'], weight=e['weight'], type=e['type'])

if e.get('bidirectional'):

G.add_edge(e['target'], e['source'], weight=e['weight'], type=e['type'])

return G

def simulate_cascade(G, origin_id, magnitude, resilience) -> dict:

# Probability of node failing = (magnitude * edge_weight/5) * (1 - resilience)

affected = set([origin_id])

steps = [[origin_id]]

frontier = [origin_id]

while frontier:

next_frontier = []

for node in frontier:

for neighbor in G.successors(node):

if neighbor in affected:

continue

edge = G[node][neighbor]

prob = magnitude * (edge['weight'] / 5) * (1 - resilience)

if edge['type'] == 'critical':

prob = min(prob * 1.5, 1.0)

if random.random() < prob:

affected.add(neighbor)

next_frontier.append(neighbor)

if next_frontier:

steps.append(next_frontier)

frontier = next_frontier

return {'affected': list(affected), 'steps': steps}

## 4.4 AI Chat Endpoint (backend/routers/ai.py)

The AI endpoint must inject live infrastructure state into the Claude system prompt and stream the response via SSE:

import anthropic

from fastapi.responses import StreamingResponse

SYSTEM_PROMPT_TEMPLATE = """

You are NEXUS AI, an expert urban infrastructure resilience analyst.

Current live infrastructure state:

- Total nodes: {node_count} across 5 sectors

- Critical nodes: {critical_nodes}

- Degraded nodes: {degraded_nodes}

- System resilience index: {resilience_index}%

- Top risk: {top_risk_node} (centrality score: {top_risk_score})

Provide concise expert analysis. Cite node names from the data above.

"""

@router.post('/ai/chat')

async def chat(req: ChatRequest):

state = await get_live_state()   # fetches from DB + runs centrality

system = SYSTEM_PROMPT_TEMPLATE.format(**state)

client = anthropic.Anthropic()

def stream_response():

with client.messages.stream(

model='claude-sonnet-4-20250514',

max_tokens=800,

system=system,

messages=req.conversation_history + [{'role':'user','content':req.message}]

) as stream:

for text in stream.text_stream:

yield f'data: {text}\n\n'

yield 'data: [DONE]\n\n'

return StreamingResponse(stream_response(), media_type='text/event-stream')

# 5. Frontend Implementation

## 5.1 Dependencies (frontend/package.json)

{

"dependencies": {

"react": "^18.3.1",

"react-dom": "^18.3.1",

"d3": "^7.9.0",

"axios": "^1.7.2",

"chart.js": "^4.4.3",

"react-chartjs-2": "^5.2.0",

"lucide-react": "^0.383.0"

},

"devDependencies": {

"@vitejs/plugin-react": "^4.3.1",

"tailwindcss": "^3.4.4",

"vite": "^5.3.1"

}

}

## 5.2 API Layer (frontend/src/api.js)

All backend calls must go through this single module. Copilot must implement every function:

import axios from 'axios';

const api = axios.create({ baseURL: import.meta.env.VITE_API_URL || 'http://localhost:8000' });

export const getNodes = () => api.get('/api/nodes').then(r => r.data);

export const getEdges = () => api.get('/api/edges').then(r => r.data);

export const getCentrality = () => api.get('/api/analysis/centrality').then(r => r.data);

export const getCriticalNodes = () => api.get('/api/analysis/critical-nodes').then(r => r.data);

export const getImpactMatrix = () => api.get('/api/analysis/impact-matrix').then(r => r.data);

export const getVulnerability = () => api.get('/api/analysis/vulnerability').then(r => r.data);

export const getAlerts = () => api.get('/api/alerts').then(r => r.data);

export const runSimulation = (payload) => api.post('/api/simulate', payload).then(r => r.data);

// SSE streaming — returns EventSource, caller handles onmessage

export const streamChat = (message, history) => {

const params = new URLSearchParams({

message,

history: JSON.stringify(history)

});

return new EventSource(`/api/ai/chat?${params}`);

};

## 5.3 View: Dependency Map (DependencyMap.jsx)

Uses D3 v7 force simulation. Copilot must implement a React functional component that accepts nodes and edges as props, renders an SVG with a D3 force layout.

Key implementation requirements for Copilot:

- Use useEffect to initialize simulation; re-run when nodes/edges props change

- Use useRef for the SVG element — never use getElementById inside React

- Node radius = 6 + node.criticality * 1.5

- Node fill color uses SECTOR_COLORS map: power=#ffb800, water=#00d4ff, transport=#00ff9d, telecom=#b44dff, emergency=#ff4d6d

- Node stroke = red (#ff4d6d) if status === 'critical', orange (#ffb800) if 'degraded', else sector color

- Critical edges (type === 'critical') get stroke #ff4d6d with strokeWidth=2; others get rgba(100,150,255,0.3) with strokeWidth=1

- On node click, call onNodeSelect(node) prop — do NOT manage selected state inside this component

- Add D3 zoom behavior: d3.zoom().scaleExtent([0.2, 4])

- Add D3 drag behavior on nodes with alphaTarget(0.3) on drag start

- Cleanup: return () => simulation.stop() from useEffect

## 5.4 View: Cascade Analysis (CascadeAnalysis.jsx)

This view fetches and displays three data sets on mount:

- GET /api/analysis/vulnerability → renders horizontal bar chart per sector (Chart.js bar, indexAxis: 'y')

- GET /api/analysis/critical-nodes → renders ranked list with criticality score badge

- GET /api/analysis/impact-matrix → renders 5×5 HTML table with color-coded cells

Impact matrix cell coloring rule (background color):

- value >= 80: rgba(255,77,109,0.5) — high impact

- value >= 50: rgba(255,184,0,0.4) — medium impact

- value >= 20: rgba(30,111,255,0.3) — low impact

- value < 20: rgba(0,212,255,0.15) — minimal impact

- diagonal (source === target): rgba(255,255,255,0.08) — self-reference

## 5.5 View: Scenario Simulation (ScenarioSim.jsx)

State Copilot must declare:

const [scenario, setScenario] = useState('power');

const [originNodeId, setOriginNodeId] = useState('p2');

const [magnitude, setMagnitude] = useState(0.7);

const [resilience, setResilience] = useState(0.6);

const [result, setResult] = useState(null);

const [running, setRunning] = useState(false);

const [animStep, setAnimStep] = useState(0);

On Run Simulation click:

- Set running = true, clear previous result

- POST /api/simulate with {scenario, origin_node_id, magnitude, resilience}

- Store result in state

- Animate propagation_steps: iterate steps array, update animStep every 600ms using setInterval

- Set running = false after all steps are shown

The propagation canvas must be a D3-rendered SVG identical in layout to the Dependency Map but with affected nodes pulsing red. Use the same SECTOR_COLORS map. Highlighted nodes use a CSS animation class 'pulse-red' defined in global.css.

## 5.6 View: AI Insights (AIInsights.jsx)

Chat implementation requirements:

- Maintain conversationHistory state as array of {role, content} objects

- On send: append user message to history, call streamChat(message, history), read SSE chunks, append incrementally to assistant message bubble

- SSE parsing: split on 'data: ', skip '[DONE]' token, concat remaining chunks to update the last message in state

- Show typing indicator (3 animated dots) while streaming

- Auto-scroll chat container to bottom on each new chunk using useRef + scrollIntoView

- Alert feed: GET /api/alerts on mount, poll every 30 seconds

## 5.7 View: Dashboard (Dashboard.jsx)

Renders four KPI cards and three Chart.js charts. All data fetched in parallel using Promise.all:

const [nodes, centrality, vulnerability] = await Promise.all([

getNodes(), getCentrality(), getVulnerability()

]);

Chart specifications:

- Infrastructure Health Line Chart: 12-point time series (mock data, last 12 days), one dataset per sector, tension: 0.4, fill: true with 5% opacity

- Sector Resilience Radar: 6 axes (Redundancy, Recovery, Connectivity, Criticality Mgmt, Cross-sector Resilience, Uptime), one dataset per sector

- Dependency Link Health Bar: horizontal bar chart, 7 cross-sector links with % health values from backend

# 6. 6-Hour Sprint Timeline

Sprint Rule Each block is a hard timebox. If a block runs over, cut scope within that block — never push time into the next block.

| Time Block | Duration | Tasks & Exit Criteria |
| --- | --- | --- |
| T+0:00–0:30 | 30 min | Scaffold: create directory structure, git init, copy .env.example, run npm create vite, install all Python + Node dependencies, verify MongoDB is running. Exit: cd frontend && npm run dev shows blank page; cd backend && uvicorn main:app runs without error. |
| T+0:30–1:15 | 45 min | Database + Seed: implement database.py (Motor client, connect/disconnect), models.py (all Pydantic schemas), seed.py (47 nodes + 93 edges from NEXUS data model). Run seed script. Exit: GET /api/health returns {status:'ok', node_count:47, edge_count:93}. |
| T+1:15–2:15 | 60 min | Backend Core: implement nodes.py, edges.py routers (GET all, GET by ID, PATCH). Implement graph.py (build_graph, simulate_cascade, centrality computation). Implement analysis.py router (all 4 endpoints). Exit: all GET /api/analysis/* endpoints return valid JSON; POST /api/simulate returns SimulationResult. |
| T+2:15–2:45 | 30 min | AI Endpoint: implement ai.py with SSE streaming. Test with curl. Implement alerts endpoint (seed 6 static alerts to DB). Exit: curl POST /api/ai/chat streams text chunks correctly. |
| T+2:45–4:00 | 75 min | Frontend Core: implement App.jsx (tab state, lazy view loading), Header.jsx, TabBar.jsx, api.js (all functions), DependencyMap.jsx with full D3 force graph, NodeDetailPanel.jsx. Exit: Dependency Map tab loads, nodes render as colored circles, click shows node detail panel. |
| T+4:00–5:00 | 60 min | Remaining Views: implement CascadeAnalysis.jsx, ScenarioSim.jsx (with animation), AIInsights.jsx (with SSE streaming chat), Dashboard.jsx (all 3 charts). Exit: all 5 tabs load without console errors; simulation animation plays; AI chat receives streamed response. |
| T+5:00–5:30 | 30 min | Polish + Integration: wire up layer toggles on Dependency Map, add error boundaries to all views, add loading spinners, ensure CORS works end-to-end, fix any broken API calls. Exit: full user flow works without errors in browser console. |
| T+5:30–6:00 | 30 min | Demo Prep: prepare 3 demo scenarios (Power Outage → run simulation, ask AI 'what is the highest risk right now', show Dashboard). Write one-liner startup instructions. Exit: another person can start the app using only the README. |

# 7. Docker & Environment

## 7.1 docker-compose.yml

version: '3.9'

services:

mongo:

image: mongo:6

ports: ['27017:27017']

volumes: ['mongo_data:/data/db']

backend:

build: ./backend

ports: ['8000:8000']

env_file: .env

depends_on: [mongo]

command: uvicorn main:app --host 0.0.0.0 --port 8000 --reload

frontend:

build: ./frontend

ports: ['5173:5173']

environment:

- VITE_API_URL=http://localhost:8000

volumes:

mongo_data:

## 7.2 .env.example

ANTHROPIC_API_KEY=sk-ant-...

MONGODB_URL=mongodb://localhost:27017

MONGODB_DB_NAME=nexus

VITE_API_URL=http://localhost:8000

# 8. Seed Data Reference

backend/seed.py must insert exactly these records. Copilot must use node_id values consistently — these IDs are referenced throughout the codebase.

## 8.1 Node Seed (47 nodes)

| node_id | name | type | status | criticality | uptime |
| --- | --- | --- | --- | --- | --- |
| p1 | North Substation | power | operational | 9 | 99.2 |
| p2 | Central Grid Hub | power | operational | 10 | 99.8 |
| p3 | South Substation | power | degraded | 7 | 94.1 |
| p4 | East Power Plant | power | operational | 8 | 97.5 |
| p5 | West Distribution | power | operational | 6 | 98.3 |
| p6 | Solar Farm Alpha | power | operational | 4 | 96.0 |
| p7 | Battery Reserve A | power | operational | 5 | 99.1 |
| p8 | Emergency Gen Hub | power | operational | 8 | 99.9 |
| p9 | Industrial Zone PS | power | critical | 7 | 88.4 |
| p10 | Residential Feeder N | power | operational | 5 | 97.2 |
| p11 | Residential Feeder S | power | operational | 5 | 97.0 |
| p12 | Hospital Power Link | power | operational | 10 | 99.99 |
| w1 | Main Reservoir | water | operational | 10 | 99.5 |
| w2 | Pump Station Alpha | water | operational | 9 | 98.7 |
| w3 | Treatment Plant 1 | water | operational | 8 | 99.1 |
| w4 | Pump Station Beta | water | degraded | 7 | 93.2 |
| w5 | Distribution Hub W | water | operational | 6 | 97.8 |
| w6 | Hospital Water Svc | water | operational | 9 | 99.9 |
| w7 | Fire Hydrant Network | water | operational | 8 | 98.5 |
| w8 | Wastewater Plant | water | operational | 6 | 96.3 |
| w9 | Emergency Reserve | water | operational | 7 | 99.0 |
| t1 | Central Bridge | transport | operational | 9 | 98.8 |
| t2 | Highway Interchange | transport | operational | 8 | 99.0 |
| t3 | Metro Line Alpha | transport | operational | 7 | 96.5 |
| t4 | Airport Access Rd | transport | operational | 6 | 98.2 |
| t5 | Hospital Corridor | transport | operational | 9 | 99.5 |
| t6 | Emergency Route A | transport | operational | 10 | 99.8 |
| t7 | Port Access Road | transport | degraded | 6 | 91.0 |
| t8 | Industrial Freight Rd | transport | operational | 5 | 97.1 |
| t9 | Evac Route North | transport | operational | 8 | 98.9 |
| t10 | Evac Route South | transport | operational | 8 | 98.7 |
| t11 | Metro Line Beta | transport | operational | 6 | 95.8 |
| c1 | Core Network Node | telecom | operational | 10 | 99.95 |
| c2 | Emergency Radio Net | telecom | operational | 10 | 99.99 |
| c3 | ISP Hub Alpha | telecom | operational | 7 | 99.1 |
| c4 | Cell Tower Grid | telecom | operational | 8 | 98.5 |
| c5 | SCADA Control Net | telecom | critical | 9 | 87.2 |
| c6 | Data Center A | telecom | operational | 7 | 99.3 |
| c7 | Satellite Ground Stn | telecom | operational | 6 | 97.8 |
| c8 | Fiber Backbone N-S | telecom | operational | 9 | 99.7 |
| e1 | Central Hospital | emergency | operational | 10 | 99.99 |
| e2 | Fire Station Main | emergency | operational | 9 | 99.5 |
| e3 | Police HQ | emergency | operational | 8 | 99.2 |
| e4 | Emergency EOC | emergency | operational | 10 | 99.9 |
| e5 | Ambulance Depot | emergency | operational | 9 | 99.4 |
| e6 | Emergency Shelter | emergency | operational | 7 | 98.0 |
| e7 | Backup Command Ctr | emergency | operational | 8 | 99.1 |

## 8.2 Critical Edges (sample — seed.py must include all 93)

Copilot must define the full edges list in seed.py. The following are the critical-type edges that must be present — all others are direct or indirect:

| edge_id | source | target | type | weight | Notes |
| --- | --- | --- | --- | --- | --- |
| e_p2_p12 | p2 | p12 | critical | 5 | Grid hub → Hospital power |
| e_p12_e1 | p12 | e1 | critical | 5 | Hospital power → Hospital |
| e_w2_w6 | w2 | w6 | critical | 5 | Pump Alpha → Hospital water |
| e_w6_e1 | w6 | e1 | critical | 5 | Hospital water → Hospital |
| e_t1_t5 | t1 | t5 | critical | 5 | Bridge → Hospital corridor |
| e_t6_t5 | t6 | t5 | critical | 5 | Emergency route → Hospital |
| e_c2_e4 | c2 | e4 | critical | 5 | Radio net → EOC coordination |
| e_c5_c1 | c5 | c1 | critical | 5 | SCADA → Core network |
| e_p2_w2 | p2 | w2 | indirect | 4 | Grid hub powers pump station |
| e_p2_c1 | p2 | c1 | indirect | 5 | Grid hub powers core node |

# 9. Acceptance Criteria

## 9.1 Must-Pass (demo blockers)

- GET /api/health returns HTTP 200 with node_count=47 and edge_count=93

- Dependency Map renders all nodes as colored circles; click on any node shows name, type, status, criticality, uptime in the detail panel

- Layer toggles (power/water/transport/telecom/emergency) show/hide corresponding nodes and edges

- POST /api/simulate with scenario='power', origin_node_id='p2', magnitude=0.8 returns affected_nodes list with at least 5 entries and propagation_steps with at least 2 layers

- Simulation view plays BFS animation — affected nodes turn red sequentially

- AI chat sends a message, receives a streamed response referencing at least one real node name from the dataset

- Dashboard renders without crashing and shows at least 2 charts with real data from the backend

- App runs with a single command: docker-compose up

## 9.2 Should-Pass (non-blocking for demo)

- Impact matrix 5×5 table renders with correct color coding

- Alert feed in AI Insights tab shows at least 3 alerts

- Node status PATCH endpoint updates status in DB and the change is visible on page refresh

- Radar chart in Dashboard shows all 5 sectors

## 9.3 Stretch (implement only if time allows)

- Real-time node status polling: frontend polls GET /api/nodes every 60s and updates graph without full re-render

- Geographic overlay: render nodes on a Leaflet.js map using lat/lng fields

- Export simulation result as JSON via a Download button

- Websocket-based live alert push instead of 30s polling

# 10. Constraints & Decisions

| Constraint | Decision |
| --- | --- |
| AI API rate limits | SSE streaming keeps one connection open; frontend does not send follow-up messages while streaming is active (disable input during stream) |
| 6-hour time limit | No authentication, no user management, no multi-tenancy. Single shared dataset per deployment. |
| D3 + React | D3 manages the SVG DOM directly via useRef. Do not use React state for D3 node positions — let D3 own that state. |
| Simulation determinism | simulate_cascade uses random.random() — results will differ per run. This is by design to demonstrate probabilistic cascade behavior. |
| MongoDB schema | No schema validation enforced at DB level. Validation is entirely in Pydantic. Collections are created on first insert. |
| CORS policy | Allow all origins for the sprint. Restrict to frontend origin before any production deployment. |

# 11. Startup Instructions (README)

Include these exact commands in the project README:

# Prerequisites: Docker, Node 20+, Python 3.11+

# 1. Clone and configure

cp .env.example .env

# Edit .env: set ANTHROPIC_API_KEY

# 2. Start with Docker (recommended)

docker-compose up --build

# Then seed: docker-compose exec backend python seed.py

# 3. Or run locally

# Terminal 1 — MongoDB

mongod --dbpath ./data/db

# Terminal 2 — Backend

cd backend && pip install -r requirements.txt

uvicorn main:app --reload --port 8000

python seed.py   # run once

# Terminal 3 — Frontend

cd frontend && npm install && npm run dev

# App: http://localhost:5173

# API docs: http://localhost:8000/docs

NEXUS PRD v1.0 — Confidential sprint document. For implementation use only.